Polymer app

**Pre-MVP:** Supabase (login and database) + GitHub + Vercel setup, then I create the database schema (tables only, no triggers, cost function comes later in MVP coding phase), must be prepared for mobile and web app, must be ready for health feature, and voice feature. Also define the framework, language and libraries for frontend and backend, and the database then host it somewhere (Vercel)

**Build order:**

1. MVP first (you have all APIs ready)
   1. One page where I can register the deal
   2. Once I press register deal it sends a WhatsApp, telegram feature and updates google sheets
   3. View it in a list, on a separate page
2. Health Feature – check everything. And make it so that I can add new stuff there
3. When I click on the list, I should be able to see it visually
4. Upload data
5. Dashboard
6. Chat with Data (15 years of data = big value)
7. Price List
8. Inventory
9. Document Vault
10. Credit Tracking
11. Web Crawlers
12. Alerts

**Language:** TypeScript  
**Framework:** Next.js 14+  
**Database:** PostgreSQL (Supabase)  
**Hosting:** Vercel  
**Auth:** Supabase Auth

**Web server:** Vercel Edge Network (automatic)  
**Application server:** Vercel Serverless Functions (automatic)

--

Good Practices

* 1. Always start with the premvp part, making the codebase, connecting it to github and branch, vercel, supabase for login and database.
  2. Plan everything in advance, all the features, describe what the ultimate version will look like. Mobile and web both or one, all the details
  3. Decide the mvp based on it and plan which feature to add one after another

Project info:

Supabase:

Anon: eyJhbGciOiJIUzI1NiIsInR5cCI6IkpXVCJ9.eyJpc3MiOiJzdXBhYmFzZSIsInJlZiI6InpnbWRjcGFseGZ2aWxoY2tpc3VmIiwicm9sZSI6ImFub24iLCJpYXQiOjE3NTk4NTMyNzMsImV4cCI6MjA3NTQyOTI3M30.z7TBdasOawjyjANF\_YE4QQ3sdhfGlW6TqU3x3e7ps5k

Service\_role: eyJhbGciOiJIUzI1NiIsInR5cCI6IkpXVCJ9.eyJpc3MiOiJzdXBhYmFzZSIsInJlZiI6InpnbWRjcGFseGZ2aWxoY2tpc3VmIiwicm9sZSI6InNlcnZpY2Vfcm9sZSIsImlhdCI6MTc1OTg1MzI3MywiZXhwIjoyMDc1NDI5MjczfQ.znHcmF6yvOJw9NkUhWyRD6jedPdFqY7V5EAme6WpUbk

--

Infinite - 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

Once you get the whole list,

Put the 3 files in